## Slide 1
Project Work Plan
Phase | Step | Duration
Phase 1 Simulation | Total | 2 Weeks
 | Step 1 — Literature review finalized; NASA RW dataset parsed across 3 temperature groups; remaining-time target label derived; feature engineering (rolling windows, cumulative Ah) | Week 1
 | Step 2 — Coulomb Counting baseline computed; Random Forest trained on identical inputs; RMSE/MAE evaluated per temperature group; cross-temperature comparison; report finalized | Week 2
Phase 2 Experimentation | Total | 7 Months
 | Step 1 — Identify expanded input parameters (acceleration, velocity, braking, charge/discharge cycles, voltage, current, temperature); generate simulation dataset using MATLAB Simulink | Months 1–2
 | Step 2 — Develop and validate models for State of Health (SOH), Range (km), and Battery Life as additional outputs; benchmark against standard baselines per parameter | Months 3–5
 | Step 3 — Integrate Runtime, SOC, SOH, Range, and Battery Life into one unified multi-output model; prepare and validate software stack for deployment on test vehicle hardware | Months 6–7
Phase 3 Validation | Total | 4 Months
 | Step 1 — Live field testing on real vehicle; as the vehicle is driven, data is generated in real time and the model trains/updates incrementally on live sensor data | Months 1–2
 | Step 2 — Analysis and validation: all outputs (runtime, SOC, SOH, range, battery life) compared against ground truth from vehicle instruments | Month 3
 | Step 3 — Manuscript preparation and submission to a high-quality peer-reviewed journal (IEEE / Springer / Elsevier) | Month 4

## Slide 2
References
Author (Link) | Contribution | Findings | Limitations
Harinarayanan & Balamurugan (2025) Scientific Reports — Springer Nature nature.com/articles/s41598-025-94946-7 | Directly compares Coulomb Counting, Kalman Filter, and Random Forest for SOC estimation under full cycles, shallow cycles, and dynamic WLTP/HPPC load profiles | Random Forest achieved lowest error across all conditions — RMSE 0.0229, MAE 0.0139 — and specifically outperformed traditional methods during shallow cycling | SOC only; single pouch-cell chemistry; does not address SOH, Range, or multi-output prediction
Sulaiman & Mustaffa (2024) Green Energy and Intelligent Transportation — Elsevier doi.org/10.1016/j.geits.2024.100177 | Applies Random Forest to SOC estimation under real-world EV operating conditions to improve downstream range-prediction accuracy | RF captured non-linear dependencies between operating parameters and SOC more effectively than conventional estimation under dynamic driving conditions | Single-algorithm study; no comparison against deep learning alternatives; does not extend to SOH or direct range validation
Yuan, Liu, Zhou & Pei (2023) Energies — MDPI doi.org/10.3390/en16052155 | Systematically compares six ML algorithms (including RF, XGBoost, LSTM) combined with Kalman Filter frameworks for SOC estimation | Random Forest + Kalman Filter combination achieved highest accuracy and strong real-time performance, outperforming either approach individually | Hybrid architecture adds complexity; computational overhead not fully quantified for embedded/real-time deployment on vehicle hardware
Khan, Tariq & Sarwat (2024) Energies — MDPI doi.org/10.3390/en17225582 | Proposes Genetic Algorithm-tuned Random Forest for remaining capacity (SOH-adjacent) estimation, tested explicitly across varying thermal conditions (25°C to −20°C) | GA-optimized RF reduced MAE by 41–50% and RMSE by 18–31% vs. non-optimized RF baseline across tested temperature range | GA tuning adds significant training-time overhead — may work against the fast incremental-retraining goal of Phase 3
Lelli, Musa, Batista, Misul & Belingardi (2023) Energies — MDPI doi.org/10.3390/en16124639 | Real on-road data from 12 actual vehicles at Hyundai Motor Europe test center used to estimate SOH — closest published precedent to this project's Phase 3 live-vehicle validation goal | Random Forest outperformed five other ML methods (linear regression, k-NN, SVM, CART, neural network) with up to 96–97% MAE reduction over the weakest baseline | Requires specialized on-vehicle calibration tools (ETAS INCA/MDA) and manufacturer-level hardware access — a real constraint for Phase 3 hardware planning